## Slide 1: Tetris Weekly Presentation
By Team D

## Slide 2: Project Progress
Project Burndown: 9 of 35 requirements met
Brooks
  2 of 8 requirements met
Quay
  3 of 6 requirements met
Seth
  3 of 10 requirements met
Jacob
  1 of 11 requirements met

## Slide 3: Lines of Code
Quay
  24 Lines of Code
Jacob
  30 Lines of Code
Brooks
  189 Lines of Code
Seth
  119 Lines of Code

## Slide 4: Upcoming Milestone
November 13th - November 15th, 2023
  Complete the implementation of all additional features. Begin rigorous unit testing of the base game and new features.